SyWay – L2C – Sales Org/GBU POC

Date & Time: 07/05/2025, 16pm to 17pm CET

Attendees:

- Project: Alex Bechter, Antonio Gonzalvez, Carl Johann Swart, Francine Palmer, Joana Faria, Julia Smagina, Manuel Miranda, Pauline Lyall

- Corp: Isabella Hamdan, Jean-Philippe Terrasa, Mario Tondo

- CM: Joseph Stecik

- C&R: Douglas Nelson, Kim Filsinger, Samantha Harris

- SpP: Michael Bolander

Agenda:

POC to demo options A & B for a decision on KDD0060 - Sales Org per company code (A) vs Sales Org per company code and GBU (B).

Outcome

- Option B - sales organization per company code and GBU - recommended by project team and universally endorsed by business stakeholders

Topics discussed

- Sales Org definition and KDD overview

- Option A and B were detailed including comparison based on segregation of information and user access, reporting and master data attributes per GBU:

  - Option A will require more customization / developments.

  - Option B high use of native / standard SAP

- Finance structure is not impacted by the Sales Org definition selection

- Impact on business structure changes reviewed

  - Option A no effort in adapting master or transactional data. However all developments that exist to differentiate GBUs need to be changed

  - Option B requires effort towards adapting the data to a new GBU (new sales org). All relevant master and transactional data can be identified - no development required

- Customer and Material Master Data requirements:

  - Option A: GBU specific data needs to be manually maintained at transactional level

  - Option B: GBU specific data can be maintained at record level - simplification

- Project recommendation: option B

  - Option A exists in some instances today with lower upfront effort

  - Option B best fit for future needs yet requires more upfront effort